PROJECT UPDATE LOG

Open-Source Charisma / OSCI

Full Build, Deployment & Commercialisation Log — April 2026

Author: Jim Harvey  |  The Message Business  |  jim.harvey@themessagebusiness.com

Last updated: April 2026  |  Version 3

This document is the definitive project log. It covers all infrastructure decisions, commercial options, and outstanding actions. It supersedes all earlier versions.

# 1. Current Status — Everything Live

| Item | Status | Notes |
| --- | --- | --- |
| opensourcecharisma.com — full site | LIVE | Four pages: home, book, assessment, about |
| opensourcecharisma.com/methodology | LIVE | Validation and methodology page |
| OSCI tool — 40-question assessment | LIVE | At opensourcecharisma.com/assessment |
| Email capture — homepage | LIVE | Mailchimp — feeds existing Mailing List |
| Email capture — OSCI results | LIVE | Mailchimp — required before results shown |
| charisma.themessagebusiness.com redirect | LIVE | 301 to opensourcecharisma.com/assessment |
| .co.uk / .net / .org redirects | LIVE | All redirect 308 to opensourcecharisma.com |
| GA4 tracking | LIVE | G-3S96VP3093 on all OSC pages |
| Paid OSCI report — Stripe integration | IN PROGRESS | Card visible on results, PDF generation built |
| Paid report card showing on results | PENDING | Fix being tested — moved card higher on screen |
| Mailchimp URL — OSCI tool | LIVE | Real URL inserted, email capture active |
| Methodology disclaimer on OSCI | LIVE | One-line note on intro, full note on results/PDF |
| Google Ads — link to GA4 | PENDING | Not yet linked |
| UK trademark — Open-Source Charisma | PENDING | Classes 41 and 16 — file before Book 2 launch |

# 2. Immediate Actions — Do These First

In order of commercial priority. Items 1 and 2 are blockers for revenue. Items 3 and 4 are blockers for B2B. Item 5 protects everything.

## Action 1 — Confirm paid report card is showing

The paid report card has been moved higher on the results screen (just below type description and scores). Test the full flow:

- Go to opensourcecharisma.com/assessment

- Complete all 40 questions and enter email

- Check results screen — gold bordered card should appear immediately below type description

- Click Get My Full Report — £9.99

- Stripe test card: 4242 4242 4242 4242, any future date, any CVC

- After payment — success banner and download link should appear

- Click download — personalised PDF should arrive

If the card still does not appear, the issue is JavaScript not storing _reportScores. Report back and it can be fixed in one session.

## Action 2 — Switch Stripe to live mode when ready

Currently running on Stripe test keys. To go live:

- Go to Stripe Dashboard and disable Test mode

- Copy live publishable key (pk_live_...) and live secret key (sk_live_...)

- In Vercel > cqci-assessment > Settings > Environment Variables

- Replace STRIPE_SECRET_KEY with sk_live_ value

- Update STRIPE_PK in index.html with pk_live_ value

- Update STRIPE_PRICE_ID with live price ID: price_1TIASDPNGM6yegi0ooFMMtmN

- Push and redeploy

## Action 3 — Link GA4 to Google Ads

- Google Ads Dashboard > Tools and Settings > Linked accounts

- Click Google Analytics 4 > Link

- Select property: Open-Source Charisma (G-3S96VP3093)

- Enable auto-tagging

- Set up conversion event: fire on results screen display

## Action 4 — Submit Presentation Guru article

The article HTML is built and ready at /mnt/project/presentation-guru-article.html. Send to the PG editor with a short covering note. Every article ends with a CTA to take the OSCI — this is your recurring distribution channel.

## Action 5 — File UK trademark

- URL: https://www.gov.uk/apply-for-a-trademark

- Classes: 41 (education and training services) and 16 (printed publications)

- Term: Open-Source Charisma

- Do this before Book 2 launches publicly

# 3. Commercial Development Options

The platform is built. The gap is connecting the assets into a sequence where a stranger becomes a reader, a reader becomes an assessment taker, an assessment taker becomes a buyer, and a buyer becomes a client or referrer. The options below are in order of effort and likely return.

## Option A — Paid OSCI Report (in progress, highest priority)

Already built. Stripe integration live in test mode. One-week job to test and go live.

- Price: £9.99 one-time — impulse purchase at point of maximum curiosity

- Mechanism: Stripe Checkout + pdfkit serverless PDF generation on Vercel

- Delivery: personalised 4-page PDF — quadrant profile, subscale breakdown, practice menu, development roadmap

- Revenue potential: if 5% of assessment completions convert at £9.99, 200 completions/month = £100/month minimum

- Next step: test end-to-end with test card, then switch to live Stripe keys

## Option B — B2B Licensing for L&D and HR Teams

The biggest untapped opportunity. L&D directors need diagnostic tools. The OSCI gives them something most tools do not: a clean framework, a live consumer brand, and a tool that already works.

- Proposition: licence the OSCI for team use — charge per seat, per cohort, or per year

- Price points: £500 for a team of 20 / £5,000 for an L&D programme / annual licence TBD

- Differentiator: the group report — a team quadrant distribution is a board-level conversation, not just individual feedback

- What to build: a one-page B2B licensing document (PDF) and a group results view

- First step: write the one-pager and test with 2-3 L&D or HR contacts you already know

- Effort: one day to write the one-pager, one week to build a basic group report view

## Option C — Book 2 Launch Cohort

The standard move is: finish the book, publish it, promote it. The smarter move is to build a paid cohort before it is finished.

- Format: 6-week online programme — live or asynchronous

- Price: £97 to £197 per person

- Content: The Quadrant framework, OSCI, direct access to Jim

- Cap: 50 people — fill through existing list and LinkedIn

- Benefit: immediate revenue, real audience to stress-test the framework, testimonials for book launch

- First step: set a date, set a price, write a one-paragraph description, send to the existing list

## Option D — LinkedIn Content Campaign

You have four memorable character types. That is LinkedIn content gold. One post per week, each built around a real observation or story. Every post links to the OSCI.

- Post structure: open with a specific observation, tell the story, name the quadrant type, link to assessment

- Frequency: one post per week minimum — four types gives you a month of content immediately

- Paid LinkedIn ads: target L&D decision-makers and HR directors at companies over 500 people

- Conversion target: email capture (not report purchase) — let the sequence close the sale

- First step: write the first four posts — one per quadrant type — before anything else

## Option E — Presentation Guru Content Series

One article is not a strategy. PG gives you access to a pre-qualified audience that maps almost perfectly onto the OSCI use case.

- Mechanism: regular column or series on PG — every article ends with a CTA to take the OSCI

- Not one-off promotion — a repeating mechanism

- First step: submit the existing article, then propose a monthly column to the PG editor

# 4. Deployment Architecture

## Stack

| Component | Technology | Details |
| --- | --- | --- |
| Source control | GitHub | jimharvey-source — two repos: cqci-assessment, opensourcecharisma |
| Hosting | Vercel | Static site + serverless functions. Auto-deploys on git push. |
| DNS | Cloudflare | DNS-only CNAME (grey cloud) to cname.vercel-dns.com |
| Email capture | Mailchimp | Existing Mailing List — 3,173 subscribers at setup |
| Payments | Stripe | Test mode active. Live keys ready to swap in. |
| PDF generation | pdfkit (Node.js) | Serverless function on Vercel — /api/generate-report.js |
| Analytics | GA4 | Property: G-3S96VP3093 |

## Local File Locations

- OSCI tool: /Users/admin/CQCI-Assessment/index.html

- OSC website: /Users/admin/opensourcecharisma/

## Update Workflow — OSCI tool

- cd /Users/admin/CQCI-Assessment

- git add .  →  git commit -m "description"  →  git push

- Vercel redeploys within 30 seconds

- Use native macOS Terminal — VS Code terminal can freeze

## Update Workflow — opensourcecharisma.com

- cd /Users/admin/opensourcecharisma

- git add .  →  git commit -m "description"  →  git push

# 5. Domain Architecture

| Domain | Status | Destination |
| --- | --- | --- |
| opensourcecharisma.com | LIVE — Primary | Production site |
| www.opensourcecharisma.com | LIVE | 307 → opensourcecharisma.com |
| opensourcecharisma.co.uk | LIVE | 308 → opensourcecharisma.com |
| www.opensourcecharisma.co.uk | LIVE | 308 → opensourcecharisma.com |
| opensourcecharisma.net | LIVE | 308 → opensourcecharisma.com |
| www.opensourcecharisma.net | LIVE | 308 → opensourcecharisma.com |
| opensourcecharisma.org | LIVE | 308 → opensourcecharisma.com |
| www.opensourcecharisma.org | LIVE | 308 → opensourcecharisma.com |
| charisma.themessagebusiness.com | LIVE | 301 → opensourcecharisma.com/assessment |
| opensourcecharisma.vercel.app | LIVE | Backup production URL |

# 6. Key Credentials and References

Store credentials securely. Never commit secret keys to GitHub.

## Stripe

| Item | Value |
| --- | --- |
| Publishable key (test) | pk_test_51TCIFBPNGm6yegi0zQq... (in index.html) |
| Secret key (test) | sk_test_... (in Vercel environment variables only) |
| Price ID (test) | price_1TIAczPNGM6yegi0OdxrYI2R |
| Price ID (live) | price_1TIASDPNGM6yegi0ooFMMtmN |
| Product | OSCI Detailed Charisma Report — £9.99 |

## Mailchimp

| Item | Value |
| --- | --- |
| POST URL | https://jim-harvey.us5.list-manage.com/subscribe/post?u=816f112ee06e3f52ea77a1f2a&id=70fa5f8e7e&f_id=00cd40edf0 |
| Audience | Mailing List — 3,173 subscribers at setup |
| OSC landing page | https://mailchi.mp/82ada32da581/charisma-questionnaire-subscriber |
| PG subscribe URL | https://presentation-guru.us5.list-manage.com/subscribe?u=816f112ee06e3f52ea77a1f2a&id=7ed36e13c8 |

## Analytics and Other

| Item | Value |
| --- | --- |
| GA4 Measurement ID | G-3S96VP3093 |
| GA4 Account | jim.harvey@themessagebusiness.com |
| Amazon (Book 1) | https://www.amazon.com/Open-Source-Charisma-small-Confidence/dp/B0DB683KZ6 |
| UK IPO Trademark | https://www.gov.uk/apply-for-a-trademark — Classes 41 and 16 |
| Contact email | jim.harvey@themessagebusiness.com |

# 7. OSCI Assessment Specifications

## Structure

- 40 questions: 20 Confidence (Part A), 20 Social Skills (Part B)

- 5-point Likert scale: 1 = Strongly Disagree, 5 = Strongly Agree

- Quadrant placement: 60-point midpoint on each dimension

- Score range per dimension: 20–100

- 8 subscales, reverse-scored items throughout

## Quadrant Types

| Label | Axes | Old Label |
| --- | --- | --- |
| The Unfortunately Invisible | Lower Confidence + Lower Social Skills | Invisible |
| The Unknowingly Influential | Lower Confidence + Higher Social Skills | Influential |
| The Occasionally Overconfident | Higher Confidence + Lower Social Skills | Arrogant |
| The Courteous Charismatic | Higher Confidence + Higher Social Skills | Charismatic |

## Subscales

| Subscale | Items | Dimension | Reverse Items |
| --- | --- | --- | --- |
| Self-Esteem & Self-Worth | Q1–5 | Confidence | Q2, Q5 |
| Resilience & Composure | Q6–10 | Confidence | Q8, Q10 |
| Assertiveness & Accountability | Q11–15 | Confidence | Q13, Q15 |
| Growth & Adaptability | Q16–20 | Confidence | Q19 |
| Empathy & Listening | Q21–25 | Social Skills | Q22, Q25 |
| Warmth & Social Courtesy | Q26–30 | Social Skills | Q28, Q30 |
| Conversational Skills | Q31–35 | Social Skills | Q32, Q35 |
| Emotional Control & Humility | Q36–40 | Social Skills | Q38, Q40 |

# 8. Brand and Naming

| Element | Current Value |
| --- | --- |
| Master brand | Open-Source Charisma |
| Public product name | Open-Source Charisma Indicator (OSCI) |
| Internal/technical files | CQCI — unchanged in all repos and local folders |
| Book 1 (published) | Open-Source Charisma: 125 Small Ways... |
| Book 2 (in development) | Open-Source Charisma: The Quadrant |
| Framework name | Charisma Quadrant Competency Framework (CQCF) |
| Author | Jim Harvey / James G Harvey |
| Company | Allcow Trading Co LTD / The Message Business |
| Copyright footer | © 2026 James G Harvey / Allcow Trading Co LTD |

© 2026 James G Harvey / Allcow Trading Co LTD. All rights reserved. Internal project document.