PROJECT UPDATE LOG

CQCI Online Assessment Tool

Charisma Quadrant Competency Indicator

Author: Jim Harvey, The Message Business

Date: April 2026

Live URL: charisma.themessagebusiness.com

This document records all decisions made, features built, and changes applied to the CQCI online assessment tool during the April 2026 build and revision sessions. It supersedes earlier versions of the project summary where there are conflicts.

# 1. Current Status

| Item | Status | Notes |
| --- | --- | --- |
| Tool live at custom domain | LIVE | charisma.themessagebusiness.com |
| GitHub repository | LIVE | jimharvey-source/cqci-assessment |
| Vercel hosting | LIVE | Auto-deploys on every git push |
| Cloudflare DNS | LIVE | DNS-only CNAME, grey cloud |
| 40-question assessment | LIVE | All questions finalised and approved |
| Email capture (gate) | LIVE | Mailchimp JSONP — URL placeholder still needs real value |
| Dynamic practice menu | LIVE | Weighted by two lowest subscale scores |
| PDF download button | LIVE | Browser print-to-PDF with print styles |
| Subscribe to Presentation Guru | LIVE | Links to Mailchimp subscribe page |
| New type labels | LIVE | All four types updated — see Section 4 |
| Book title updated | LIVE | The Charisma Code throughout |
| Mobile Likert scale fix | LIVE | Vertical stack with labels on screens under 560px |
| Mailchimp URL (live credentials) | PENDING | Replace placeholder before email capture is active |

# 2. Deployment Architecture

## Stack

- Source control: GitHub — account jimharvey-source, repo cqci-assessment

- Hosting: Vercel — static site, no framework preset

- DNS: Cloudflare — DNS-only CNAME (grey cloud), target cname.vercel-dns.com

- Custom domain: charisma.themessagebusiness.com

- Backup URL: cqci-assessment.vercel.app

## Local File Location

/Users/admin/CQCI-Assessment/index.html

## Update Workflow

All changes are deployed via Terminal (use native macOS Terminal — VS Code terminal can freeze):

- cd /Users/admin/CQCI-Assessment

- git add .

- git commit -m "description"

- git push

Vercel auto-redeploys within 30 seconds of every push.

# 3. Assessment Specifications

## Structure

- 40 questions total: 20 Confidence (Part A), 20 Social Skills (Part B)

- 5-point Likert scale: 1 = Strongly Disagree, 5 = Strongly Agree

- Quadrant placement: 60-point midpoint on each dimension

- Score range per dimension: 20–100

## Reverse-Scored Items

- Confidence: Q2, Q5, Q8, Q10, Q13, Q15, Q19

- Social Skills: Q22, Q25, Q28, Q30, Q32, Q35, Q38, Q40

- Reverse scoring formula: 6 minus raw score

## Subscales

| Subscale | Items | Dimension | Reverse items |
| --- | --- | --- | --- |
| Self-Esteem & Self-Worth | Q1–5 | Confidence | Q2, Q5 |
| Resilience & Composure | Q6–10 | Confidence | Q8, Q10 |
| Assertiveness & Accountability | Q11–15 | Confidence | Q13, Q15 |
| Growth & Adaptability | Q16–20 | Confidence | Q19 |
| Empathy & Listening | Q21–25 | Social Skills | Q22, Q25 |
| Warmth & Social Courtesy | Q26–30 | Social Skills | Q28, Q30 |
| Conversational Skills | Q31–35 | Social Skills | Q32, Q35 |
| Emotional Control & Humility | Q36–40 | Social Skills | Q38, Q40 |

## Approved Question Rewrites (April 2026)

Seven questions were rewritten from the original draft. All others kept unchanged.

- Q3: "I take initiative to start new projects or ideas rather than waiting to be asked."

- Q9: "I make decisions confidently even when the picture isn't complete."

- Q15: "I find it hard to talk openly about my achievements."

- Q21: "I give others my full attention when they are speaking."

- Q25: "I tend to dismiss or minimise others' feelings."

- Q35: "I find it difficult to sustain conversations with people I don't know well."

- Q40: "I tend to take more credit for group achievements than I probably deserve."

- Q13: kept unchanged — "I feel uncomfortable networking with influential or senior people."

# 4. Type Labels and Descriptions

## Current Labels (April 2026 — Use These)

Updated per the project update document from the book revision (charisma_questionnaire_project_update.docx). All previous short-form labels are superseded.

| New Label | Old Label | Axes |
| --- | --- | --- |
| The Unfortunately Invisible | Invisible | Lower Confidence + Lower Social Skills |
| The Unknowingly Influential | Influential | Lower Confidence + Higher Social Skills |
| The Occasionally Overconfident | Arrogant | Higher Confidence + Lower Social Skills |
| The Courteous Charismatic | Charismatic | Higher Confidence + Higher Social Skills |

## Type Descriptions (Current — April 2026)

These replace all earlier versions. Written in second person, with emotional trace and situational framing.

The Unfortunately Invisible

Talented but overlooked. Your work speaks for itself, but too quietly. The gap isn't ability — it's visibility. Right now the trace you leave is quieter than it should be. But the moment you get comfortable being seen, everything changes. This result shows where you are right now, not who you are.

The Unknowingly Influential

You connect naturally, build trust easily, and are often the person others gravitate towards. The trace you leave is warm and positive. What holds you back is not how others see you — it is how you see yourself. You hold back instinctively. The only thing underselling you is you.

The Occasionally Overconfident

Sharp, capable, and sure of it. You get things done. But right now the trace you leave can feel mixed — people respect your capability but may feel talked over or unheard. The missing piece isn't skill — it's connection. Add that and the confidence lands very differently.

The Courteous Charismatic

Competent and connected. People follow you and you know why. Right now you are leaving a positive trace — people feel better after spending time with you. The challenge now is keeping it real as the stakes rise, and not burning out by trying to be everything to everyone.

## Key Framing Rules (from book revision)

- Results framed as "where you are right now" — not a fixed identity

- The quadrant is a map, not a mirror — use that language

- Emotional trace test: what trace are you currently leaving, what could you leave instead

- External confidence is faster to build than internal — use as a point of hope for lower-confidence types

- UK English throughout

- Second person throughout ("you", not "this type")

# 5. Results Features

## Dynamic Practice Menu

The most commercially differentiating feature. Two people with the same quadrant type get different practice plans if their subscale profiles differ.

- All 8 subscale scores calculated as percentages

- The two lowest subscales are identified

- These map to practice categories in the user's type library

- Priority categories shown first, expanded by default, gold-bordered

- Badged "Start here" (1st) and "Focus area" (2nd)

- Priority banner names the two areas and their scores

- Remaining categories for the type follow, collapsed

- Content drawn directly from Chapter 6 of The Charisma Code

- Priority categories show 4 activities, others show 3

- Each activity includes a one-line "why it works" explanation

## PDF Download

- Button on results screen: "Download your results as PDF"

- Uses browser print-to-PDF — no external library required

- Print styles: hides all screens except results, expands all practice categories

- Page title set to "The Charisma Code — [Type Name]" for clean filename

- Navy/gold colours preserved in print output

## Subscribe to Presentation Guru

- Button on results screen links to Mailchimp subscribe page

- URL: https://presentation-guru.us5.list-manage.com/subscribe?u=816f112ee06e3f52ea77a1f2a&id=7ed36e13c8

- Opens in new tab

# 6. Email Capture

- Required before results are shown — no skip option

- Validates email format inline with error messaging

- Submits to Mailchimp via JSONP

- 4-second fallback: results always show regardless of Mailchimp response

- Failure is silent to user — results show either way

## Pending — Must Complete Before Going Live

The Mailchimp POST URL is currently a placeholder. Replace before driving traffic to the tool.

- Open /Users/admin/CQCI-Assessment/index.html

- Find: const MAILCHIMP_ACTION = 'https://YOUR_MAILCHIMP_FORM_ACTION_URL_HERE';

- Replace with real URL from: Mailchimp > Audience > Signup forms > Embedded forms

- Commit and push

# 7. Book and Branding

| Element | Current Value |
| --- | --- |
| Book title | The Charisma Code (replaces Open-Source Charisma 4.0) |
| Subtitle / hook | What Type Are You? |
| Framework name | Charisma Quadrant Competency Framework (CQCF) |
| Short form | The CQ |
| Tool name | Charisma Quadrant Competency Indicator (CQCI) |
| Author | Jim Harvey / James G Harvey |
| Company | Allcow Trading Co LTD / The Message Business |
| Copyright footer | © 2026 James G Harvey / Allcow Trading Co LTD |
| CTA destination | themessagebusiness.com |

# 8. Outstanding Items

## Must Complete Before Driving Traffic

- Insert real Mailchimp POST URL (see Section 6)

## Next Steps When Ready

- LinkedIn campaign to drive traffic to the tool

- FFF Presentation Skills assessment — new project started, technical handover doc created

- Presentation Guru article — HTML version built, needs submitting to PG editor

© 2026 James G Harvey / Allcow Trading Co LTD. All rights reserved. Internal project document.